Team weekly report for week ending 2/17/2019 – The team decided to change the project to a sports team league project. We created 14 new stories for the new project and resolved issues concerning the cloning of the project in different locations.

Team weekly report for week ending 2/24/2019 – The team completed one story and began a discussion on how to complete the second story by the deadline.

Team weekly report for week ending 3/3/2019 – The team had a customer review and requested a user interface and the elimination of the max teams variable. The first iteration was completed and our velocity is 20 story points. On Sunday we stated the second iteration and completed 2 story points and made good progress on the main function that will allow the user to see our software.